|  |  |  |  |
| --- | --- | --- | --- |
| **Website Section** | **Issue** | Progress | Complete |
| **Website Cosmetic Changes** | Overall speed of the website. Needs to be improved. - Server Change over has improved | Done | yes |
| Navy Colour for the site is #0B0E2B | Done | yes |
|  | Remove Heading Event Lsiting from Home Page | Done | yes |
| Banner Ads on Homepage Clickable - link insert to be added | Done | yes |
| The Banner adds need to be a moving carousel | Done | yes |
| Icons on the homepage - updating icons was discussed at first meeting | Done | yes |
|  | The icons on the homepage, they need a backround - look lost on the homepage | Done | yes |
| Showjumping / Clinics / Venue images etc. dont look like the website you first showed us, they are hard to see and are not clicable to the events page like discussed | Done | yes |
| About us Page - Heading of GOCompete for Business & GoCompete for competitiors, the font needs to be the Navy colour | Done | yes |
| It was agreed as per your suggestions to ammend all footers on the website to be in white, all still in black. | Pending |  |
|  | GoCompete Riders page - to be updates so can site properly on a mobile phone screen | DONE | YES |
| Remove the Write a Message box from the Contact Us Page | DONE | YES |
| Meet the team page to be updated to show properly on a mobile phone screen | DONE | YES |
|  | How the website looks on a mobile vs a desktop. Wish for this to be more Mobile friendly | Done (To check once all updates done) | yes |
| Remove Twitter from the site | DONE | YES |
| Adding the Save the events calendar to your homescreen pop up icon to the events page so users can download to their phone to search events. |  |  |
|  | | | |
| **Events Calendar** | Update the Year | Done | YES |
| Day of the Week onthe calendar not showing on the homepage | Done | yes |
|  | Update Colour Scheme (Navy backround on top/and on colum with Dates) Done on events page, but not on Home Page | Done | yes |
| Pagination gone from bottom of the events calendar | Pending |  |
| Adding Events via the Backend | Done | YES |
| Populating the Organizers name on to the events Calendar | Done | YES |
|  | Featured Events add in navy backround | Done | YES |
| Add in rotation of featured event max of 6 with arrows for scrolling | Done | YES |
|  | | | |
| **Business User Backend - Listing** | Users can no longer add images to their listings, or youtube links | Pending |  |
| Ability to duplicate an event | Backend Only |  |
| Under Event Schedule upload - this section should be able to accept jpegs, word and excel docs, pdfs. Currently doesn't allow you to upload any files. | jpegs, word and excel docs, pdfs. allows uploading | Done |
|  | Booking Open Button to be ammended to Click To Enter | Done | yes |
| Rename Event Schedule to Schedules & Results | Done | yes |
| Buisness Profile pic to be square not circle | Done | yes |
|  | Add social sharing icons to event pages under the main image | Done | YES |
| When logging in, they are directed to their list of events, not their settings | Done | yes |
|  | | | |
| **New Sign Ups** | Stop Business profiles from going live before payment is received | Done | YES |
| Change text in email received by businesses when they sign up | Done | YES |
| Text when a business submits their registeration to be updated | Done | YES |
|  | | | |
| **Directory Page** | Add pagination to the Business Directory. Currently it will only load more businesses if you select to view 60/80/100 per page | Done | YES |
| Featured Business add in navy backround | Done | YES |
|  | Add in rotation of featured event max of 6 with arrows for scrolling | Done | YES |
|  | | | |
| **Homepage Icons** | They need to route to what they say, eg. Showjumping when clicked need to be brought to shojumping events on the calendar |  |  |
| They all need to route into either the events or the drirectory category. |  |  |
| The icons need updating, as we need to add in Directory categories such as Therapists, producers, showjumps etc. I have them done in a sqaure format via Canva, but cant make the circular, you may be able to adivse! | |  |
|  |  |  |
|  | | | |
| **Horse Sales Calendar** | Nothing Done to date. Additional tab on the home screen to link into the producers profile. Here they have access to a Sales Calendar opposed to an events calendar. |  |  |
| Providing a platform for equestrian producers to showcase their competition horses for sale and provide a one-stop shop for buyers sourcing high-quality horses |  |  |
| Here we are looking at a sales venue being able to add multiple horse profiles that are for sale, showing like the events calendar but in the form of horses. |  |  |